**Update this report each week**

**Update the date and add/update status each week for each item**

|  |  |
| --- | --- |
| Name: | Gregory Pomeroy |
| W-number: | W0167705 |
| Date: | April 5, 2024 |

**Project**

|  |  |
| --- | --- |
| Project Name: | Environmental Questionnaire |
| Project Description: | JavaScript web application that’s goal is to help users understand what programs they may be eligible for depending on their age, income, and more. |

**Report all project tasks and status, your tasks, and other team members**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Tasks | Estimate Hours | % Comp | Actual hours | Assigned to | Task Description |
| Understand JavaScript | Ongoing | Ongoing | 45 | Greg | Begin familiarizing JavaScript Fundamentals |
| Node.js  [Complete] | 25 | 100% | 28 | Greg | Begin familiarizing Node.js/Express.js fundamentals |
| Complete SQL server design  [Complete] | 12 | 100% | 4 | Greg | Design and build tables and database layout. |
| Design/Build webpage  [Complete] | 10 | 100% | 10 | Greg | Design and build HTML/CSS webpage |
| Complete Back-end programming  [Complete] | 12 | 100% | 12 | Greg | Hook up Node.js to the website and the server |
| Complete Server Programming | 10 | 85% | 12 | Greg | Complete SQL statements to store and retrieve information. |
| Testing/Clean Up | 12 | 25% | 4 | Greg | Clean up and general testing of application. |
|  |  |  |  |  |  |

**Report Issues**

|  |  |  |
| --- | --- | --- |
| Date | Issue | Resolution |
| Feb.9 | Had trouble in understanding how Node/Express connects to the application | Found helpful information regarding the stack I’ve selected. |
|  |  |  |
|  |  |  |